Project Progress Report – 2

(Submission Date: 4 March 2019)

Face Recognition System

BACHELOR OF ENGINEERING

IN

COMPUTER SCIENCE & ENGINEERING

Submitted by:                                                         Mentor:

Atul Sharma (17BCS2268)                                           Er. Sonam Khattar

Aditya Mathur (17BCS2275)                                       Submitted to:

Aashish Siddharth Jha(17BCS2270)                            Er.Rajkumar/Er.HARAMANPREET

DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING

CHANDIGARH UNIVERSITY, GHARUAN

1.Objectives (Covered Till 3rd March)

- Base source code of the project has been completed and compiled.

- Two additional libraries to perform the face recognition with python and OpenCV has been installed that is “dlib” and face_recognition respectively.

2.Status of the project

2.1Number of Modules Covered till 3rd March

We have Covered 3 modules till 3rd March, 2019.

The Covered Modules are the following:

1.Planning and Statically Distribution of work

- In this phase all the members of the team equally do their homework and do some research on their topics given to them.

- 17BCS2275: - Read Research papers, case study and journals on deep learning to understand the problem briefly. To understand the algorithms based on classification which is a machine learning technique.

- 17BCS2270: - Help in finding the correct algorithm to solve the problem of the project and read case study and journals on OpenCV  .

- 17BCS2268: - Help in finding and analysis of the problem and study about python.

2.Designing Phase

- All three members will be assigned different module for coding and then finally integrating the modules to make the final product.

- The base  program has been developed and compiled  by the UID’s 17BCS2270 and 17BCS2275.

- The installation of the libraries in  the project and connection to the base program has been performed by 17BCS2268

3.Coding Phase (Only Sanitizing of Data Set)

- It will be more understandable in the Screenshot topic.

- Screenshots of running projects till 3rd March

4.Pending work details

- Making software more interactive

- Making the dataset more effective

- Making the Coding part of the Algorithm